Test Report

SPM, SPM Lab, AP Lab

TRIP DRIP (INDIA EDITION)

Submitted By

Name: Neha Jajal,

Ujjwal Savla

SAP ID: 53013240106,

53013240077

Class: T.Y. B.Sc. IT.

Division: A

Department of Information Technology

SVKM’s Usha Pravin Gandhi College of Arts, Science & Commerce

(AUTONOMOUS)

NAAC Accredited ‘A+’ Grade with CGPA 3.27

(Affiliated to University of Mumbai)

Vile Parle (West), Mumbai 400056

2026 - 2027

SOFTWARE TESTING DOCUMENT

Trip Drip  India Edition

Test strategy, environment, automated and manual results, defect report, and traceability

| Project | Trip Drip (India Edition), T.Y. B.Sc. IT Software Engineering Capstone, Academic Year 2025–2026 |
| --- | --- |
| Document version | 1.1 |
| Prepared | 20 September 2026 |
| Source of results | Final Project Report: Chapter 8 (Testing), Chapter 9 (Unsuccessful Feature), Chapter 10 (Results) |
| Automated result | 456 of 456 assertions passed, 0 failed (81 + 367 + 8 across three suites) |
| Manual result | 24 of 25 test cases passed; 1 pending (TC-25, Full Outfit Recommendation Using User Photo) |
| Build status | Vite production build succeeded with zero errors |

# 1. Introduction

## 1.1 Purpose

This document records how Trip Drip (India Edition) was tested and what the tests showed. It covers the test strategy, the environment, the results of the three automated suites, the manual functional test cases, the defect history, and the traceability between requirements and tests.

## 1.2 Scope

In scope: every implemented feature: authentication and route protection, trip creation and multi-modal budgeting, itinerary generation and deduplication, weather, wardrobe upload, scoring and colour matching, catalog search and shopping cart, the AI concierge and its actions, Hisaab-Kitaab settlement with UPI QR, Chai & Station Radar, maps, packing checklist, travel diary, trip deletion, and offline storage.

Out of scope: the Full Outfit Recommendation Using User Photo feature. It was attempted but not completed (Chapter 9 of the report), so it has no test results and is listed as pending (TC-25).

## 1.3 Basis of the Results

Every figure in this document is taken from the project report. Nothing has been added that the report does not record. Where the report does not say something (for example, a per-test execution time), this document leaves it out rather than estimating it. Section 10 lists the resulting gaps.

# 2. Test Strategy

## 2.1 Approach

Testing used four layers of verification.

- Automated unit and QA testing: assertions on the trip lifecycle, itinerary deduplication, cashflow algorithms, API proxy responses, and AI concierge actions (test_all_features.js, test_itinerary_tester.js, test_api.js).

- Integration and API verification: communication between frontend components, the Express endpoints, Open-Meteo, and Supabase PostgreSQL.

- Manual functional and UI testing: user flows, modals, mobile responsiveness, and theme rendering in modern browsers.

- Resilience and negative testing: invalid inputs, edge-case dates, missing API keys, rate limits, and network disconnection.

## 2.2 Test Types and What They Verified

Table 2.1: Test types performed

| Test type | What was verified |
| --- | --- |
| Functional | All core functional requirements, systematically. |
| UI | Responsive layouts at 375 px (mobile), 768 px (tablet), and 1440 px (desktop); custom fonts, Lucide icons, and Tailwind colour tokens rendered consistently. |
| API | All 10 backend endpoints, with mock and live requests. |
| Database | PostgreSQL constraints, foreign-key cascades, unique indices, and RLS policies that prevent cross-user data leakage. |
| Integration | End-to-end flow from trip creation through AI chat action execution to IndexedDB caching. |
| Authentication | Token expiration handling, redirects for unauthorised routes, and automatic user profile generation triggers. |
| Validation | Boundary checks on budgets, group sizes (minimum 1), and travel dates (end date must follow start date). |
| Negative | Malformed payloads, invalid city names, empty messages, and network drops. |
| Edge case | 1-day single-traveller trips, 7-day extended group trips, extreme budgets (₹500 versus ₹5,00,000), and dates more than 16 days ahead. |
| Error handling | Graceful fallback to static templates when external AI or weather APIs return 429 or network errors. |
| Security | Unauthenticated requests to protected endpoints return 401/403, and RLS blocks access to other users' records. |

## 2.3 Key Invariants Under Test

- Unique itinerary days. No generated itinerary repeats a route or theme across days; corrupted itineraries are detected and repaired.

- Complete trip deletion. Deleting a trip removes all of its child data (cart, expenses, journal) from storage.

- Minimal settlement. The four-person, three-spender debt case resolves to exactly 3 direct transfers, each with a valid upi://pay link.

- Graceful degradation. When the AI service is unavailable or rate-limited, the app falls back to curated templates and rule-based logic.

- Offline access. With the network disconnected, the offline banner appears and trip, wardrobe, and checklist data still load from IndexedDB.

## 2.4 Entry and Exit Criteria

Entry criteria. The application builds, dependencies are installed, and the three test suites are available. API keys are optional, because behaviour without them (fallback mode) is itself under test.

Table 2.2: Exit criteria and outcome

| Exit criterion | Outcome | Status |
| --- | --- | --- |
| All automated assertions pass | 456 of 456 passed | Met |
| All manual cases for implemented features pass | 24 of 24 passed | Met |
| No open defects | 4 of 4 resolved, 0 open | Met |
| Production build succeeds | 1,646 modules built in 15.17 s, zero errors | Met |
| Every functional requirement has a recorded test | FR-14 (group collaboration) has none | Not met |
| Performance targets evidenced | API times recorded; page load and IndexedDB times not recorded | Partly met |

# 3. Test Environment

Table 3.1: Test environment

| Item | Configuration |
| --- | --- |
| Operating system | Windows 11 (64-bit) |
| Automated test runner | Node.js v20.x, executing the suites directly against application logic |
| Browsers | Google Chrome 128+, Microsoft Edge 128+, Mozilla Firefox 130+ on Windows 11, plus Android mobile viewports |
| Viewport sizes | 375 px, 768 px, 1440 px |
| Database | Supabase managed cloud PostgreSQL instance with RLS enabled |
| Build tool | Vite production build |
| Suites executed by | The Antigravity agentic IDE, which ran the suites and the build directly in the project environment |

# 4. Test Plan and Coverage

The test plan covered the following areas.

- Authentication and route protection

- Trip creation and multi-modal budget calculation

- Itinerary generation and deduplication logic for Mumbai, Goa, Jaipur, Delhi, Lonavala, Rann of Kutch, Kerala, and Kolkata

- Garment upload, scoring, and colour matching

- Cross-brand catalog and reverse attribute search

- LangChain conversational concierge action execution

- Hisaab-Kitaab minimal cashflow calculation and UPI QR generation

- IndexedDB offline storage and synchronisation

# 5. Automated Test Results

Three suites were executed directly in the project environment. All passed.

Table 5.1: Automated suites

| Suite | Assertions / tests | Passed | Failed | Status |
| --- | --- | --- | --- | --- |
| test_all_features.js (full system QA) | 81 | 81 | 0 | PASS |
| test_itinerary_tester.js (deduplication and auto-repair) | 367 | 367 | 0 | PASS |
| test_api.js (API handlers and services) | 8 | 8 | 0 | PASS |
| Total | 456 | 456 | 0 | 100% PASS |

## 5.1 Full System QA Suite (81 assertions)

Table 5.2: `test_all_features.js` breakdown by feature domain

| Feature domain | Assertions | Passed | Failed | Status |
| --- | --- | --- | --- | --- |
| Trip Management and Deletion Engine | 7 | 7 | 0 | PASS |
| Itinerary Generation and Deduplication | 45 | 45 | 0 | PASS |
| Auto-Repair Mechanism | 4 | 4 | 0 | PASS |
| Hisaab-Kitaab Settlement and UPI Engine | 5 | 5 | 0 | PASS |
| Chai and Station Radar | 7 | 7 | 0 | PASS |
| Free Offline Map and Vector Engine | 3 | 3 | 0 | PASS |
| Product Catalog and Brand Comparison | 3 | 3 | 0 | PASS |
| API Handlers | 3 | 3 | 0 | PASS |
| AI Concierge Action Taking | 4 | 4 | 0 | PASS |
| Total | 81 | 81 | 0 | PASS |

## 5.2 Itinerary Deduplication and Auto-Repair Suite (367 assertions)

test_itinerary_tester.js verified unique routes, unique themes, day labelling, and auto-repair across Mumbai, Lonavala, Goa, Jaipur, Delhi, Rann of Kutch, Kolkata, Kerala, and 7-day extended circuits. Result: 367 of 367 passed, 0 failed.

## 5.3 API Handlers and Services Suite (8 tests)

test_api.js verified getWeather, generateItinerary, calculateBudget, getTransportOptions, chatConcierge (cart, Chai Radar, and Hisaab-Kitaab actions), and productCatalog. Result: 8 of 8 passed.

## 5.4 Build Verification

The Vite production build completed successfully with zero errors, compiling 1,646 modules in 15.17 seconds.

## 5.5 Reporting Note on Totals

Two totals appear in the project report Section 8.18 reports 456 executed assertions (81 + 367 + 8), which is the suite-level view used in this document. Table 10.1 groups results by feature and reports 409 items (408 passed, 1 pending), because it counts the itinerary domain at 367 and the API domain at 8 rather than at the smaller counts inside test_all_features.js. Both views show zero failures. Cite one total consistently in the final report.

## 5.6 Worked Verification Examples

The two examples below were calculated independently for this document to show that the expected results in TC-17 and in the map and distance tests are arithmetically sound. They are illustrations: the report does not record the exact input values used inside the test suites.

Table 5.3: Minimal cashflow example (4 members, 3 spenders, total ₹6,000)

| Member | Paid (₹) | Fair share (₹) | Net balance (₹) | Role |
| --- | --- | --- | --- | --- |
| Member A | 3,500 | 1,500 | +2,000 | Creditor |
| Member B | 2,000 | 1,500 | +500 | Creditor |
| Member C | 500 | 1,500 | −1,000 | Debtor |
| Member D | 0 | 1,500 | −1,500 | Debtor |

The greedy solver matches the largest debtor to the largest creditor: D pays A ₹1,500, then C pays A ₹500, then C pays B ₹500. That is 3 transfers, matching the expected result of TC-17, and every balance ends at zero.

Distance check. Applying the Haversine formula (Earth radius 6,371 km) to Mumbai (18.9220, 72.8347) and Lonavala (18.7557, 73.4091) gives about 63.2 km, which is the order of magnitude expected for the Mumbai to Lonavala leg used in the map and budget tests.

# 6. Manual Functional Test Cases

The table records the 25 test cases from the project report (Table 8.1), with the evidence noted for each.

Table 6.1: Test case log

| ID | Module | Test scenario | Expected result | Actual result and evidence | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Auth | User sign-up with valid email and password | Account created; session stored | Account created; redirected to /trips Evidence: Supabase Auth JWT issued | PASS |
| TC-02 | Auth | User login with invalid password | Error message displayed | "Invalid login credentials" alert shown Evidence: UI error banner verified | PASS |
| TC-03 | Auth | Access /trips while unauthenticated | Redirect to /login | Immediate redirect to /login Evidence: ProtectedRoute.jsx verified | PASS |
| TC-04 | Trip creation | Create trip: Goa, 4 days, ₹30,000 | Trip record inserted; itinerary created | Trip created with 4 unique days Evidence: public.trips row generated | PASS |
| TC-05 | Itinerary | Verify 5-day itinerary uniqueness | Day 1 route ≠ Day 2 route | All 5 days have distinct routes and themes Evidence: 45/45 assertions passed | PASS |
| TC-06 | Itinerary | Auto-repair corrupted duplicate days | Duplicate flagged and cleanly repaired | Corrupted trip repaired to a clean 3 days Evidence: test_itinerary_tester.js PASS | PASS |
| TC-07 | Budget | Delhi to Goa transport comparison † | 3AC train, Volvo bus, and flight fares returned | ₹763 (3AC), ₹939 (bus), 587 km Evidence: /api/calculate-budget JSON verified | PASS |
| TC-08 | Weather | Fetch weather for Goa | Average, min, max temperature and conditions | 22 °C average, Partly Cloudy Evidence: Open-Meteo response verified | PASS |
| TC-09 | Wardrobe | Upload garment image | File stored; database row inserted | Image stored in wardrobe bucket; row created Evidence: Supabase storage URL returned | PASS |
| TC-10 | Wardrobe | Score garment suitability | 0–10 score with rationale | Score 8/10 with climate justification Evidence: /api/suitability-score verified | PASS |
| TC-11 | Wardrobe | Colour match complementary items | 2–3 owned complementary items | Matching items with styling note Evidence: /api/color-match JSON verified | PASS |
| TC-12 | Outfits | Reverse visual search for linen shirt | Top matches across 4 brands | Matches from Zara, H&M, Uniqlo, Westside Evidence: 29 catalog items scored | PASS |
| TC-13 | Shop | Add Zara shirt to shopping cart | Cart updated; shopping budget deducted | Item added; budget reduced by ₹2,990 Evidence: ShoppingCartDrawer.jsx verified | PASS |
| TC-14 | Concierge | Chat: "Add linen shirt to cart" | ADD_TO_CART action executed | Action payload emitted; item in cart Evidence: chat-concierge.js action verified | PASS |
| TC-15 | Concierge | Chat: "Open chai radar" | OPEN_CHAI_RADAR executed | Modal opens on dashboard Evidence: TripConcierge.jsx modal trigger | PASS |
| TC-16 | Concierge | Chat: "Settle up hisaab" | OPEN_HISAAB_KITAAB executed | Settle-up modal opens Evidence: TripConcierge.jsx modal trigger | PASS |
| TC-17 | Hisaab | 4-person debt with 3 spenders | Minimal cashflow resolves to 3 payments | Resolved to exactly 3 direct transfers Evidence: calculateMinimalCashflow verified | PASS |
| TC-18 | Hisaab | Generate live Bharat UPI QR code | Scannable upi://pay URI rendered | QR code generated with amount and VPA Evidence: UPI deep link verified | PASS |
| TC-19 | Chai Radar | Query CSMT Mumbai station corridor | Cutting Chai and Aram Vada Pav shown | Cutting Chai (₹15) and Vada Pav (₹25) shown Evidence: chaiStationRadarData.js verified | PASS |
| TC-20 | Maps | Render Leaflet map with m4dm4x100 tiles | Map renders with destination waypoints | Map renders with custom styling Evidence: TripMap.jsx DOM verified | PASS |
| TC-21 | Checklist | Check off packing item | Progress bar updates; item marked | Item checked; completion % increases Evidence: PackingChecklist.jsx verified | PASS |
| TC-22 | Journal | Add diary entry with photo | Entry saved with photo URL | Entry persisted in public.journal_entries Evidence: Journal timeline updated | PASS |
| TC-23 | Trip delete | Delete trip with cart and expenses | Cascading delete cleans all child data | Trip and all child collections removed Evidence: 7/7 trip deletion tests passed | PASS |
| TC-24 | Offline | Disconnect network and load trip | Offline banner shown; trip loaded | Trip, wardrobe, checklist loaded from IndexedDB Evidence: offlineStorage.js verified | PASS |
| TC-25 | Photo outfit | Full Outfit Recommendation Using User Photo | Head-to-toe outfit generated from photo | Not implemented / feature incomplete Evidence: documented in Chapter 9 | PENDING |

† Verify the TC-07 distance The report records 587 km for the Delhi to Goa case. The great-circle distance between Delhi and Goa is roughly 1,500 km, so 587 km (close to the Mumbai to Goa road distance) suggests the test input or the label needs checking. Confirm the origin and destination used in test_api.js before submission.

Manual result: 24 passed, 0 failed, 1 pending.

# 7. Requirements Traceability

Each requirement is linked to the tests that verify it. Gaps are stated openly.

Table 7.1: Requirement to test traceability

| Requirement | Verified by | Coverage |
| --- | --- | --- |
| FR-01 Authentication and profile | TC-01, TC-02, TC-03; authentication testing (2.2) | Covered |
| FR-02 Multi-modal trip creation | TC-04 | Covered |
| FR-03 Weather integration | TC-08; test_api.js (getWeather); edge-case test for dates beyond 16 days | Covered |
| FR-04 Itinerary generation and deduplication | TC-05, TC-06; 45 assertions (test_all_features.js); 367 assertions (test_itinerary_tester.js) | Covered |
| FR-05 Transport and accommodation calculator | TC-07 †; test_api.js (calculateBudget, getTransportOptions) | Covered |
| FR-06 Wardrobe and suitability scoring | TC-09, TC-10, TC-11 | Covered |
| FR-07 Visual reverse search and catalog | TC-12, TC-13; 3 catalog assertions | Covered |
| FR-08 AI concierge with actions | TC-14, TC-15, TC-16; 4 assertions; test_api.js (chatConcierge) | Covered |
| FR-09 Hisaab-Kitaab splitter | TC-17, TC-18; 5 assertions | Covered |
| FR-10 Chai and Station Radar | TC-19; 7 assertions | Covered |
| FR-11 Smart packing checklist | TC-21 | Covered |
| FR-12 Travel diary | TC-22 | Covered |
| FR-13 Interactive maps | TC-20; 3 assertions | Covered |
| FR-14 Group collaboration (invite tokens) | No dedicated test case is recorded in the report | Gap |
| Trip deletion and cascade cleanup | TC-23; 7 assertions | Covered |
| NFR-01 Performance and latency | API response times (Section 9). Bundle load time and IndexedDB query time are not recorded | Partial |
| NFR-02 Security and privacy | TC-03; database testing and security testing described in 2.2, without counted cases | Partial |
| NFR-03 Reliability and fault tolerance | Error-handling testing (2.2); BUG-03 fix (Section 8) | Covered |
| NFR-04 Usability and responsiveness | UI testing at 375, 768, and 1440 px (2.2) | Covered |
| NFR-05 Offline resilience | TC-24 (trip, wardrobe, and checklist load from IndexedDB) | Covered |
| Full Outfit Recommendation Using User Photo | TC-25, pending | Pending |

# 8. Defect Report

## 8.1 Severity Scale

The report rates defects High, Medium, or Low without defining the terms. The guide below states how those ratings are read in this document, and is consistent with the four defects recorded.

Table 8.1: Severity guide

| Severity | Meaning | Example from this project |
| --- | --- | --- |
| High | A core feature produces wrong or unusable output. | BUG-01: repeated routes across itinerary days |
| Medium | A feature fails under a specific condition or dependency state. | BUG-02: weather beyond 16 days; BUG-03: 429 rate-limit errors |
| Low | Minor side effect that does not stop the feature from working. | BUG-04: leftover cached cart items after trip deletion |

## 8.2 Defect Log

Four defects were found during development. All are resolved. Severity is shown as recorded in the project report.

Table 8.2: Defect tracking and resolution

| ID | Area | Severity | Description and root cause | Resolution | Related test evidence |
| --- | --- | --- | --- | --- | --- |
| BUG-01 | Itinerary | High | Multi-day itineraries occasionally repeated Day 1 routes on later days because of prompt stochasticity. | Deterministic validator isDuplicateOrInvalidItinerary() and an automatic route rotator in indiaItineraries.js. | 45 assertions (QA suite) and 367 assertions (itinerary suite) |
| BUG-02 | Weather | Medium | Weather queries for dates more than 16 days ahead failed on the forecast API. | Automatic fallback to the Open-Meteo historical climate archive (archive-api.open-meteo.com). | Edge-case testing of dates beyond 16 days |
| BUG-03 | API proxy | Medium | 429 quota-exhaustion errors when running with uncredited OpenAI keys. | Try/catch blocks with fallback to curated templates and rule-based NLP intent parsing. | Error-handling testing; test_api.js concierge tests |
| BUG-04 | Trip delete | Low | Deleting a trip left cached shopping-cart items in local storage. | Deletion handler now purges all associated keys (cart_, expenses_, journal_) from IndexedDB and storage. | TC-23; 7/7 trip deletion assertions |

Status: 4 of 4 defects resolved; 0 open.

# 9. Performance Observations

The report records these local observations. Each API response time is well inside the NFR-01 target of 1.5 seconds.

Table 9.1: API response times (local)

| Endpoint | Observed time | NFR-01 target (API < 1.5 s) |
| --- | --- | --- |
| /api/calculate-budget | about 12 ms | Within target |
| /api/get-transport-options | about 8 ms | Within target |
| /api/find-similar-items | about 15 ms | Within target |
| /api/chat-concierge (rule-based NLP fallback) | about 18 ms | Within target |
| /api/get-weather (external proxy) | about 350 ms | Within target |

Table 9.2: Production build

| Measure | Result |
| --- | --- |
| Modules compiled | 1,646 |
| Build time | 15.17 seconds |
| JavaScript bundle (minified) | 807.71 kB (225.03 kB gzip) |
| CSS bundle | 45.85 kB (8.97 kB gzip) |

The report does not record initial page-load time (target under 2.0 s) or IndexedDB query time (target under 50 ms), so those two NFR-01 targets are not yet evidenced.

# 10. Known Gaps and Pending Work

- Pending feature. Full Outfit Recommendation Using User Photo (TC-25) is not implemented and has no test results. It is excluded from the pass counts (Chapter 9).

- No group-collaboration test. FR-14 (invite tokens and joint missing items) has no recorded test case. Add one before the final submission.

- Unevidenced performance targets. Page-load time and IndexedDB query time are not recorded (Section 9).

- Security and database testing are not counted. Section 8.7 and 8.14 of the report describe RLS, foreign-key, and 401/403 checks, but give no case-level results.

- TC-07 distance. The recorded 587 km should be re-checked against the Delhi to Goa case (Section 6).

- Totals. The report quotes both 456 and 409; pick one and state its basis (Section 5.5).

# 11. Conclusion

All implemented features passed testing. The three automated suites executed 456 assertions with zero failures, 24 of 25 manual test cases passed, all four recorded defects are resolved, and the production build succeeded with zero errors. One feature, Full Outfit Recommendation Using User Photo, is pending and is documented separately. The gaps in Section 10 concern missing evidence rather than failing tests.

# 12. Review and Approval

To be completed by the project team and reviewers when the document is submitted.

Table 12.1: Review record

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by (project team) |  |  |  |
| Reviewed by (project guide) |  |  |  |
| Approved by (department) |  |  |  |

# Appendix A: Reproducing the Test Run

From the project root, with dependencies installed, run the three suites and the build:

node test_all_features.js node test_itinerary_tester.js node test_api.js npm run build